PROJECT BRAINSTORMING DOCUMENTS

Dogwood Landscaping & Gardening  —  MDIA4590 QA Term Project  —  March 2026

| Project | Dogwood Landscaping & Gardening - Business Website |
| --- | --- |
| Course | BCIT MDIA4590 - Quality Assurance |
| Designer / Developer | Farnaz Gholami |
| QA Team Leader | Asal Gholami |
| Duration | 5 Weeks: March 10 – April 17, 2026 |
| Live Site | https://www.dogwoodlandgardening.com |

These brainstorming documents capture the thinking, planning, and research that shaped the Dogwood Landscaping & Gardening project. Three documents are included: (1) Project Scope & Goals, (2) Design & UX Considerations, and (3) QA Testing Strategy.

BRAINSTORMING DOCUMENT 1  —  Project Scope & Goals

1.1  Central Mind Map — What Is This Project?

| Dogwood Landscaping & Gardening Website |  |  |  |
| --- | --- | --- | --- |
| Business Goal | Target Audience | Core Features | Tech Stack |
| • Primary online presence | • Homeowners 30–90, Vancouver | • Services overview | • Next.js 15 + React |
| • Generate leads & bookings | • Property managers & strata | • Project gallery + filters | • TypeScript + Tailwind CSS |
| • Build brand credibility | • North Vancouver & Richmond | • Contact & booking forms | • Vercel deployment |
| • Rank in local search (SEO) | • Mobile & desktop users | • About the team | • Resend email API |

1.2  Project Goals

| Primary Goals | Secondary Goals |
| --- | --- |
| • Launch a live, professional website for a real Vancouver business | • Serve as a portfolio piece demonstrating full-stack web dev skills |
| • Allow potential clients to browse services and past projects | • Practice real-world QA with documented feedback cycles |
| • Enable online contact and consultation booking | • Apply Schema.org LocalBusiness markup for rich search results |
| • Achieve local SEO visibility for 'Vancouver landscaping' | • Integrate analytics to measure traffic from launch |
| • Build trust through polished design and real photography | • Establish a scalable codebase for future features |

1.3  User Stories

| User | I want to… | So that I can… | Acceptance Criteria |
| --- | --- | --- | --- |
| Homeowner | Browse the project gallery by category | See real examples of work before requesting a quote | Gallery filters (All, Landscaping, Garden Design, Hardscaping, Maintenance) each return results |
| Potential client | Contact the business or book a free consultation online | Avoid having to call during business hours | Contact and booking forms submit successfully with confirmation feedback |
| Mobile user | Navigate the site easily on my phone | Get information quickly on-the-go | Site is fully responsive; nav and forms work on iOS & Android |
| Business owner | Appear in Google results for local landscaping searches | Attract clients in Vancouver, North Vancouver, Richmond | Schema.org markup, SEO meta tags, and Google Search Console are set up |
| Returning visitor | Find the booking page quickly | Schedule a follow-up consultation without friction | Navigation to /schedule is accessible from every page |

1.4  Project Scope

| ✅ In Scope | ❌ Out of Scope |
| --- | --- |
| • All pages: Home, Services, Gallery, About, Contact, Schedule | • E-commerce or payment processing |
| • Responsive design (desktop, tablet, mobile) | • Client login or account management |
| • Contact form with email delivery via Resend API | • CMS or admin dashboard for content editing |
| • Booking form with weekday-only date picker & time slots from 8 AM | • Blog or editorial content section |
| • Gallery with 5-category filter system | • Multi-language support |
| • SEO metadata, schema markup, analytics | • Automated scheduling / calendar sync (Calendly etc.) |
| • Deployment to production on Vercel | • Custom email templates with branding |
| • Full QA cycle: design feedback + bug reporting + re-testing | • Social media feed embedding |

1.5  Timeline Overview (5 Weeks)

| Week | Dates | Activities | Milestone |
| --- | --- | --- | --- |
| Week 1 | Mar 10–16 | Project kickoff, requirements gathering, brainstorming, design influences research | Project scope defined |
| Week 2 | Mar 17–23 | Initial design & development, homepage + nav built, hero section, services page | Initial build live |
| Week 3 | Mar 24–30 | QA Design Feedback Round 1 - 9 critique notes delivered; developer begins corrections | Design feedback delivered |
| Week 4 | Mar 31–Apr 6 | Developer applies design corrections; functional testing begins; 8 bugs found and documented as GitHub Issues | All bugs reported |
| Week 5 | Apr 7–17 | Developer resolves all 8 bugs; QA re-tests and closes all issues; final handoff, mockup docs, project zip | Project delivered |

BRAINSTORMING DOCUMENT 2  —  Design & UX Considerations

2.1  Mind Map — Design Directions

| Visual Identity & UX |  |  |  |
| --- | --- | --- | --- |
| Colour & Tone | Typography | Photography | Interactions |
| • Deep forest green #2A4A2A | • System sans-serif (Inter) | • Full-screen hero garden photo | • Subtle hover states on CTAs |
| • Cream / off-white #F8F4EF | • Bold headings in dark green | • Dark overlay for readability | • Gallery filter transitions |
| • Blush pink accent | • Light body text #1A1A1A | • Real project photos in gallery | • Form loading / success states |
| • Earthy, premium, natural | • Clear hierarchy | • High-quality, local imagery | • Responsive hamburger nav |

2.2  Competitor / Inspiration Research

| Site | What Works Well | What to Borrow | What to Avoid |
| --- | --- | --- | --- |
| Yardzen (yardzen.com) | Editorial hero, earthy palette, before/after gallery | Large landscape photography + minimal text overlay; natural color palette | Overemphasis on subscription pricing model |
| The Grounds Guys (thegroundsguys.com) | Scannable service cards, multi-CTA placement, trust signals | Prominent ‘Get a Free Estimate’ CTAs at multiple scroll points; service icon cards | Inflated stats & franchise feel, lacks personal brand warmth |
| Outside In Garden Design (outsidein.ca) | Premium serif + photography combo, scroll animations, local BC focus | Local / regional content focus; subtle scroll-reveal animations | Serif fonts can feel slow to load; less accessible for quick info-seekers |

2.3  Page-by-Page UX Notes

| Page | Key UX Goal | Design Decisions | QA Concern |
| --- | --- | --- | --- |
| Home | Immediate trust; clear CTAs | Full-screen hero + promotional banner + service previews | Nav readability on inner pages; banner close button |
| Services | Quick scannable overview of offerings | Icon cards with 4 services; short descriptions | Content accuracy; icon/text alignment |
| Gallery | Show quality of work; easy browsing | 5-category filter buttons; grid layout of project photos | Empty filter state (Hardscaping); filter visual active state |
| About | Humanise the brand; build trust | Team bio, business story, service area map | Service area accuracy (remove non-served cities) |
| Contact | Low-friction lead capture | Short form; prominent CTA; real-time validation | CORS errors; stuck loading state; empty payload bug |
| Schedule | Easy consultation booking | Date picker (weekdays only); time slots from 8 AM; service select | Weekend dates selectable; 8 AM missing from time slots |

2.4  Design Decisions Log

The following decisions were made as a result of Design Feedback Round 1 (delivered March 24, 2026 in the critique document) and finalized during Week 2–3 of the project:

| Element | Original Decision | Revised Decision & Reason |
| --- | --- | --- |
| Nav text colour | White text on all pages (inherited from hero overlay) | Dark green on inner pages - fixes invisible nav links on light backgrounds (Bug #01) |
| Hero headline | Generic landscaping tagline | ‘We get our hands in the mud so your yard doesn’t have to.’ - more memorable and brand-specific |
| CTA button shape | Fully rounded pill style (border-radius: 9999px) | Moderately rounded rectangle (8–12px) - feels more structured and professional |
| Hero logo in nav (DF #4) | No logo visible in the navigation bar | Dogwood logo added to nav bar - improves brand recognition (Bug #08) |
| Our Process section (DF #5) | Services page had no process explanation | 4-step “Our Process” section added to Services page - builds client confidence |
| Core Values cards (DF #6) | Plain text, no card styling or background | Card layout with green background added to About page Core Values - matches visual style of site |
| Footer social icons (DF #7) | Social icons missing from footer | Instagram, WhatsApp, YouTube icons added to footer - increases social media visibility |
| Booking step indicator (DF #8) | No step progress indicator on booking form | Step progress indicator added to Schedule page - clarifies multi-step booking flow |
| Time slot display (DF #9) | PM slots displayed as AM (e.g. 12:00 PM shown as 12:00 AM) | AM/PM formatting corrected - all afternoon slots now correctly display PM |

BRAINSTORMING DOCUMENT 3  —  QA Testing Strategy

3.1  Mind Map — QA Approach

| QA Testing Strategy |  |  |  |
| --- | --- | --- | --- |
| What to Test | How to Test | Severity Levels | QA Deliverables |
| • Navigation & routing | • Manual exploratory testing | • Critical: data/function lost | • Design Feedback Doc ×2 |
| • Forms: contact & booking | • Chrome DevTools (Network) | • High: major UX broken | • Bug Report ×8 |
| • Gallery filters | • Real device testing | • Medium: feature impaired | • GitHub Issues ×8 |
| • Responsive / mobile | • Multiple browsers | • Low: minor inconsistency | • QA Checklist |
| • SEO & metadata | • Screen size variations |  | • Re-test sign-off |
| • Cross-browser compat. | • GitHub Issues tracker |  |  |

3.2  Risk Assessment

| ⚠️ High Risk Areas | ✅ Lower Risk Areas |
| --- | --- |
| • Contact & booking forms - critical business functionality; bugs here mean lost leads | • Static content pages (Services, About) - low interactivity, easier to test |
| • Navigation visibility - affects every page; invisible links break entire user journey | • Footer links - simple HTML anchors; unlikely to break |
| • CORS / API configuration - client-side API calls often fail in production environments | • Color palette consistency - visual issue, not functional |
| • Mobile responsiveness - large portion of audience on smartphones | • Analytics integration - non-critical; failure doesn't affect user experience |
| • Form data payload - missing 'name' attributes silently corrupt all submissions | • Promotional banner - dismissable; if broken, does not block core journeys |

3.3  Testing Scope & Browser / Device Matrix

| Feature / Page | Chrome 124 (Win/Mac) | Safari 17 (Mac/iOS) | Firefox 125 (Win) | Samsung (Android) |
| --- | --- | --- | --- | --- |
| Navigation bar (all pages) | ✓ | ✓ | ✓ | ✓ |
| Hero section + promotional banner | ✓ | ✓ | ✓ | ✓ |
| Gallery page + category filters | ✓ | ✓ | ✓ | ✓ |
| Contact form submission | ✓ | ✓ | ✓ | — |
| Booking form + date picker | ✓ | ✓ | ✓ | ✓ |
| Mobile hamburger menu | — | ✓ | — | ✓ |
| SEO metadata / schema | ✓ | ✓ | ✔ | ✔ |

3.4  Issue Tracking Methodology

| GitHub Issues — How We Use It | Severity Definitions |
| --- | --- |
| • Each QA-discovered bug is opened as a GitHub Issue | • Critical: Core functionality broken; data loss or silent failure |
| • Issue title mirrors the bug report title | • High: Major user journey blocked; fix required before launch |
| • Body contains: description, steps to reproduce, expected vs actual result, configuration | • Medium: Feature impaired but workaround exists; fix before launch |
| • Labels: bug, severity: critical/high/medium/low, status: open/in-progress/closed | • Low: Minor inconsistency or missing edge-case; fix before launch preferred |
| • Milestones: Alpha Release, Beta Release, Launch | • |
| • Assigned to Farnaz; QA lead (Asal) set as watcher | • Bug #03 (missing name attributes) → Critical |
| • Issues closed with reference to the resolving commit | • Bugs #01, #02, #04 → High |
| • All 8 bugs entered and subsequently closed before final handoff | • Bugs #05, #06 → Medium |
|  | • Bug #07, #08 → Low |

BCIT MDIA4590 — Quality Assurance — Brainstorming Documents — Dogwood Landscaping & Gardening