QA CHECKLIST

Dogwood Landscaping & Gardening  —  MDIA4590 QA Term Project

GitHub Issues: https://github.com/Faye44701/dogwood-landscaping-website/issues

| QA Lead | Asal Gholami (Agholami2@my.bcit.ca) |
| --- | --- |
| Designer / Developer | Farnaz Gholami (fgholami4@my.bcit.ca) |
| Project URL | https://www.dogwoodlandgardening.com |
| Testing Period | Week 4–5: March 31 – April 17, 2026 |
| Total Items | 53 |
| Status Key | Fixed / Closed = Passed Open / Fail = Requires attention ❌ N/A = Not applicable |

Navigation

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 1 | Navigation | Navigation bar should be visible and readable on the homepage (over hero image) | Nav links display in white with sufficient contrast over the dark hero image overlay | Fixed | Bug #01 resolved; dark text applied on inner pages |
| 2 | Navigation | Navigation bar should be visible and readable on all inner pages (Services, About, Gallery, Contact, Schedule) | Nav links display in dark green (#2A4A2A) against the light page background; no links invisible | Fixed | White text was showing on light background; corrected |
| 3 | Navigation | All navigation links should route to the correct pages without 404 errors | Clicking each nav item navigates to the correct page with no errors | Fixed | Verified on all 6 pages |
| 4 | Navigation | Mobile hamburger menu should appear at small screen widths and open/close correctly | Hamburger icon visible below breakpoint; tap opens nav drawer; tap again closes it | Fixed | Tested on iOS 17 and Android 14 |
| 5 | Navigation | Active nav item should be visually highlighted on the current page | Current page link appears with a distinct active style (underline or different colour) | Fixed |  |

Homepage

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 6 | Homepage | Promotional banner should display at the top of the homepage with correct copy | Banner reads: '15% off all services, Limited time offer. Book by May 15, 2026.' | Fixed |  |
| 7 | Homepage | Promotional banner close button should dismiss the banner on click | Clicking the '×' removes the banner from the page with a fade-out transition | Fixed |  |
| 8 | Homepage | Hero section should display a full-screen background image with a readable text overlay | Hero image visible; dark overlay ensures headline and CTAs are legible | Fixed |  |
| 9 | Homepage | Hero headline should match the approved copy | Headline reads: 'We get our hands in the mud so your yard doesn't have to.' | Fixed | Updated from generic copy per Design Feedback Round 1 |
| 10 | Homepage | Hero CTA buttons should navigate to the correct destinations | 'Book a Free Consultation' → /schedule; 'Our Services' → /services | Fixed |  |
| 11 | Homepage | Stats section should NOT be present on the homepage | Section displaying '500+ Projects, 98% Satisfaction' etc. is removed | Fixed | Removed per Design Feedback Round 1 (DF#4 original) |
| 12 | Homepage | Social media links should be visible in the header/hero area or navigation | Instagram, WhatsApp, and YouTube icons visible near the top of the page | Fixed | Previously footer-only; added per Design Feedback Round 1 |
| 13 | Homepage | Dogwood logo visible in navigation bar | Logo image appears in nav bar on all pages | Fixed | Bug #08 resolved; logo added to nav per Design Feedback Round 1 (DF#4) |

Services Page

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 13 | Services Page | All 4 services should be listed with correct names | Cards display: Landscape Design, Garden Installation, Pruning & Trimming, Mulching & Ground Cover | Fixed |  |
| 14 | Services Page | Service cards should display correctly on mobile screen widths | Cards stack vertically on small screens; text remains legible; no overflow | Fixed | Tested at 390px width (iPhone 14 Pro) |
| 15 | Services Page | CTA button on each service card should link to the contact or booking page | Button navigates to /contact or /schedule without errors | Fixed |  |
| 17 | Services Page | "Our Process" section visible with 4 steps | 4-step process (Consultation, Design, Proposal, Installation) displays correctly | Fixed | Our Process section added per Design Feedback Round 1 (DF#5) |

Gallery

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 16 | Gallery | Gallery should display project images when 'All' filter is selected | All gallery images are visible with the 'All' filter active | Fixed |  |
| 17 | Gallery | 'Landscaping' filter should return relevant images | Only Landscaping-tagged images are shown; no blank grid | Fixed |  |
| 18 | Gallery | 'Garden Design' filter should return relevant images | Only Garden Design-tagged images are shown | Fixed |  |
| 19 | Gallery | 'Hardscaping' filter removed (category not in portfolio) | No 'Hardscaping' button appears; gallery shows 4 categories: All, Landscape Design, Gardens, Maintenance | Fixed | Bug #05 resolved by removing Hardscaping filter — no hardscaping projects in portfolio |
| 20 | Gallery | 'Maintenance' filter should return relevant images | Only Maintenance-tagged images are shown | Fixed |  |
| 21 | Gallery | Active filter button should be visually highlighted | Selected filter button shows distinct active style (dark green fill + white text) | Fixed |  |
| 22 | Gallery | Gallery grid should display correctly on mobile | Images scale and reflow correctly at 390px; no horizontal overflow | Fixed |  |

Contact Form

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 23 | Contact Form | Contact form should display all required fields | Fields visible: First Name, Last Name, Email, Phone, Subject, Message | Fixed |  |
| 24 | Contact Form | All input fields should include correct 'name' attributes | Network request payload contains non-empty values for all fields (e.g. first_name: 'Jane') | Fixed | Bug #03 resolved; name attributes added to all inputs |
| 25 | Contact Form | Client-side validation should highlight empty required fields on attempted submission | Empty required fields show a visible error state; form does not submit | Fixed |  |
| 26 | Contact Form | Form submission should not produce a CORS error in the browser | No CORS-related errors in DevTools console; request completes successfully | Fixed | Bug #04 resolved; form now submits via server-side Next.js API route |
| 27 | Contact Form | Form loading state should resolve after submission (not stay stuck on 'Sending…') | Button returns to default or shows success/error state within a few seconds of submission | Fixed | Bug #02 resolved; try/catch/finally block added |
| 28 | Contact Form | Successful submission should show a confirmation message | Green success message appears; form resets or is replaced with confirmation | Fixed |  |
| 29 | Contact Form | Failed submission should show an error message and allow resubmission | Red error message appears; button returns to 'Send Message'; form fields remain filled | Fixed |  |

Booking / Schedule Form

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 30 | Booking Form | Booking form should display all required fields | Fields visible: Date, Time, Service selection, Address, Notes (optional) | Fixed |  |
| 31 | Booking Form | Date picker should disable Saturday and Sunday dates | Weekend dates are greyed out and non-selectable; only Mon–Fri available | Fixed | Bug #06 resolved; weekend dates now disabled |
| 32 | Booking Form | Time slot list should include 8:00 AM as the earliest available option | 8:00 AM appears as the first option in the time dropdown/list | Fixed | Bug #07 resolved; 8 AM time slot added to array |
| 33 | Booking Form | Time slots should align with stated business hours (8:00 AM – 4:00 PM) | Available times run from 8:00 AM through to the last slot no later than 3:00 PM or 4:00 PM | Fixed |  |
| 34 | Booking Form | Booking form should submit successfully with correct payload | Network request contains all field values; confirmation shown to user | Fixed |  |
| 35 | Booking Form | Booking form should display correctly on mobile | Date picker, dropdowns, and address field usable on iOS 17 and Android 14 | Fixed | Tested on iPhone 14 Pro and Samsung S21 |
| 36 | Booking Form | Step progress indicator shown at top of booking form | Steps 1–4 indicator visible and updates as user progresses through form | Fixed | Step indicator added per Design Feedback Round 1 (DF#8) |
| 37 | Booking Form | PM time slots display correctly as PM (not AM) | Slots such as 12:00 PM, 1:00 PM, 2:00 PM show PM suffix correctly | Fixed | AM/PM formatting corrected per Design Feedback Round 1 (DF#9) |

About Page

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 36 | About Page | Service area should list only the three correct cities | Page lists Vancouver, North Vancouver, and Richmond only; Burnaby, West Van, Coquitlam, Surrey, Port Moody are removed | Fixed | Corrected per Design Feedback #6 |
| 37 | About Page | Team bio and business story should be present and accurate | About page contains a bio for Farnaz Gholami and a business description | Fixed |  |
| 42 | About Page | Core Values section uses styled card layout with background | Core Values display in individual styled cards with green background, matching site visual style | Fixed | Card layout added per Design Feedback Round 1 (DF#6) |

Footer

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 38 | Footer | Footer should display correct contact information | Business email and/or phone visible in the footer | Fixed |  |
| 39 | Footer | Footer social media links should open in new tabs without errors | Instagram, WhatsApp, and YouTube links open correctly in new browser tabs | Fixed |  |
| 40 | Footer | Footer quick links should navigate to correct pages | All footer links route to correct pages with no 404 errors | Fixed |  |

SEO & Technical

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 41 | SEO / Technical | Schema.org LocalBusiness markup should reference only the correct service area | Schema markup lists Vancouver, North Vancouver, Richmond; no out-of-area cities | Fixed | Updated per Design Feedback #6 |
| 42 | SEO / Technical | Page titles and meta descriptions should be present on all pages | Each page has a unique <title> and <meta name='description'> tag | Fixed | Verified via DevTools → Elements |
| 43 | SEO / Technical | Google Analytics / Vercel Analytics should be active | No script errors related to analytics; pageview events fire on navigation | Fixed |  |
| 44 | SEO / Technical | API keys and environment variables should NOT be exposed in the client-side source | No API keys visible in browser source code or network requests from the client | Fixed | Keys stored as Vercel env vars only |

Responsive Design & Cross-Browser

| ID | Category | Checklist Item | Expected Result | Status | Notes |
| --- | --- | --- | --- | --- | --- |
| 45 | Responsive Design | Homepage layout should be fully usable at 1920×1080 (desktop) | No overflow, truncation, or misaligned elements at full desktop width | Fixed |  |
| 46 | Responsive Design | Homepage layout should be fully usable at 390×844 (iPhone 14 Pro) | Content stacks correctly; touch targets are large enough; no horizontal scroll | Fixed |  |
| 47 | Responsive Design | Site should display and function correctly on Safari 17 (macOS and iOS) | No layout or functionality breakage specific to Safari; forms submit correctly | Fixed |  |
| 48 | Responsive Design | Site should display and function correctly on Firefox 125 | No layout or functionality breakage specific to Firefox | Fixed |  |

Summary

| Section | Total Items | Fixed/Closed | Open | Result |
| --- | --- | --- | --- | --- |
| Navigation | 5 | 5 | 0 | All navigation issues resolved |
| Homepage | 8 | 8 | 0 | Stats removed; hero logo added; social links prominent; copy updated |
| Services Page | 4 | 4 | 0 | Our Process section added; content and layout verified |
| Gallery | 7 | 7 | 0 | Hardscaping filter fixed (Bug #05) |
| Contact Form | 7 | 7 | 0 | Bugs #02, #03, #04 resolved; form fully functional |
| Booking Form | 8 | 8 | 0 | Bugs #06, #07, #08 resolved; step indicator + AM/PM fix applied |
| About Page | 3 | 3 | 0 | Service area corrected; Core Values cards styled |
| Footer | 3 | 3 | 0 | All links functional |
| SEO & Technical | 4 | 4 | 0 | Schema and meta verified |
| Responsive Design | 4 | 4 | 0 | Tested on Chrome, Safari, Firefox; iOS + Android |
| TOTAL | 53 | 53 | 0 | ✅ All 53 items passed. Project cleared for handoff. |

BCIT MDIA4590 — Quality Assurance — QA Checklist — Dogwood Landscaping & Gardening